MODULE 3: Working with Tasks

Exercise 1.  Changing Working Time (Start Date 1/11/2024)

- Display the Project Information.

- View Project Timeline

- Gantt Chart

- view CP

- Total Slack

Exercise 2.  Changing Working Time (Start Date 1/11/2024)

- Create the summary task is Buy a shop that contains all tasks in the project

- Establish the duration of Wait for a decision task is 7 days.

- Change the duration of View properties task to 7 days.

- Display the Project Information.

- View Project Timeline

- Gantt Chart

- view CP

- Total Slack

Exercise 3.  Scheduling – Task dependencies

- Create the list of tasks to model this processing (Start date: 10/10/2024)

- Create the summary tasks for series tasks below

- Create the milestones for this project below:

- Creating Dependencies in Task Entry

- Display the Project Information

- View the project in Gantt Chart and define CP and Project Slack

- Choose Gantt Chart Format tab → check on Critical Tasks in Bar Styles.

- On the table data Add column Late Start, Late Finish, Total Slack